# Sprint Report 3

Team Plugged In
David Jarman, Marshall Gaucher, Kevin Worner
Project STBMF
November 7th – December 5th, 2012

# Initial Sprint Backlog

For this sprint, we split the backlog into three sections, plus a common workload. Each member was assigned to a set of tasks and committed themselves to complete those tasks by the end of the sprint.

## Virtual STB

Marshall Gaucher was assigned to work on the virtual Set Top Box, since he has the most experience with the actual STB firmware.

- Send CommandLink messages

  - Serialize the message

  - Encrypt the message

  - Calculate checksum

  - Add a header

  - Send to the intended receiver

- Receive CommandLink messages

  - Parse header

  - Recalculate checksum and verify message integrity

  - Decrypt the message

  - Apply basic logic to handle the message

- Send and receive one message as a proof of concept

  - UDP

  - TCP

## Game Server

- Integrate a Logger into the project

- Update the User Interface

- Send and receive one message as a proof of concept

- Integrate BinarySerializer library

- Create a BinarySerializer compliant class for each message

  - STB initiated messages

  - Game server initiated messages

- Encrypt messages before sending

- Decrypt messages that have been received

## Virtual APMax

- Research Reactive Extensions

- Refractor current code to use Reactive Extensions

- Forward messages from game server to STB

  - Decrypt message

  - Set unique identifier in message

- Forward messages from STB to game server

  - Encrypt message

- Update current code to use latest Reactive Extension package

## Common Items

- Write unit tests for each component

- Continue writing documentation

  - Design

  - Requirements

- Gather user requirements and fill out backlog

# Work Carried to Next Sprint

## vSTB

## vAPMax

- Upgrade current Reactive Extension package to latest and propagate changes throughout prototype

- Use message type to determine what type of device the destination is

## Game Server

All of the cards for the game server have been completed for this sprint. In the coming sprints, some of the cards for the server are:

- Plugin interface

- Sending to multiple STBs

- Database

- UI rework and attachment

- Conversion to server

# Issues

# Prototypes