# Sprint Report 4

Team Plugged In
David Jarman, Marshall Gaucher, Kevin Worner
Project STBMF
January 16th – February 6th 2013

# Initial Sprint Backlog

This sprint was split between the Game Server and the Virtual Set Top Box. Team member Kevin and David worked on the server while Marshall worked on the vSTB. During the sprint planning meeting, several goals and expectations were set: A demo to show Roger, unit and regression testing discussion, and to have a code review by the end of the sprint.

## Server

- Forward CommandLink message to proper game instance

- Refactoring and restructure server

  - Pull out GUI connection from Information Exchange

  - Refactor Information Exchange to have more descriptive name

  - Implement methods for database access

  - Move all networking aspects out of MPGameServer project and into the communication project

  - Transfer data manipulation methods from DataHandler to Utility

  - Restructure ConnectionManager (GUI)

- Create a demo message between the server and client

  - Initiate message from server

  - Parse message on vSTB

  - Display results

  - Send reply to server

- Database

  - Determine what data is required to be stored

  - Design schema/tables/relations

  - Research entity frameworks for access to database

  - Update database from code

  - Add table for Logging

- Game interface

  - Create serializable class to hold full game states

  - Design method definitions for games to implement

  - Research loading DLL’s at runtime

  - Research calling methods on DLL’s at runtime

  - Research loading resources from DLL’s

- Update message classes to match current protocol definition document

- TCP network interface

  - Convert to Reactive Extensions (Rx)

  - Accept, receive, and store messages

  - Design message passing system to other components

- Update Logger class to write to the database

- Research cross process communication

## Virtual Set Top Box

- Game Model

  - Refactor model to create non selectable buttons to preserve movement logic of game

- Game Piece

- Game View

- Game Base View

  - Modify existing file system view/model classes

  - Connect vSTB to vAPMax echo stubbed response app

  - Request/response initial game list

  - Modify stub messages for actual checkers resource files

  - Refactor file system view/model class for sanity check of resource delivery

  - Admin mode open all delivered resource files accordingly

  - User mode will allow selection of new game or previous game from resource files to load vSTB game not raw data file

  - Ensure load of response resource files and messages can be removed

- Game statistics

- Game menu

- Create checkers game as a proof of concept

- Refactor existing STB game view/model architecture to meet STBMF requirements

- Quick button tool/status bar

- Wireshark dissector research

- Prove out and implement QUiLoader

- Research dynamic UI

- vAPMax stubbed message app

- Research QT unit testing

- FileSystemWatcher

# Work Carried to Next Sprint

## Virtual Set Top Box

TODO

## Server

All server related tasks were completed this sprint allowing us to focus on the rest of the project in following sprints, including implementing Checkers logic, Checkers A.I., unit testing, and creating an user interface to add games.

# Issues

## Virtual Set Top Box

TODO

## Server

- Database

  - When researching ways to access a database using .NET and C#, the first option we decided upon was the idea of datasets, which did not auto generate entity classes. This posed a large problem in terms of the server organization and flexibility, which is so important at this stage of implementation. After creating a few methods to prove we could access the database, we decide to use the Linq to Entities framework. Some of the features we found particularly tantalizing was the ability to use Linq to generating SQL statements, viewing the database as an object graph, meaning that the details of the data store are hidden, and being able to update our in memory definition easily as we change the definitions at the database level.

  - One user story that was given was the ability to change the location, username, and password of the database within the server. This caused some confusion and clarification was needed to distinguish whether this meant at runtime or compile time, and the exact details of how it should be done to make it easiest for those maintaining the server.

- Serialization

  - Some classes are serializable, meaning that we can turn an object into a byte array and store it somewhere with little coding effort. In a first attempt to serialize some objects, we found that the .NET serializer created unnecessarily large byte arrays. After some discussion, we decided to use Google’s open source serialization method, called Protocol Buffers. We observed that same object we had previously serialized using .NET used about half the memory when serialized under Protocol Buffers.

# Next Sprint

## Virtual Set Top Box

TODO

## Server

In the next sprint, we will finish up the bare bones of the server so that it can be run as a service. There is work to be done in terms of messaging yet. We need to split large messages into multiple messages. This is to accommodate the UDP message passing between the APMax and STBs. We will also begin implementing the logic of checkers. After we have the logic in place, we can begin work on the artificial intelligence aspect of checkers.