## Slide 1: Set Top Box Multiplayer Framework
Team: Plugged-In
Marshall Gaucher, David Jarman, Kevin Worner
Sponsored by: Innovative Systems, L.L.C

## Slide 2: Client
Innovative Systems
  Provides integrated solutions for the independent telecommunications industry.
APMAX
  Application Server providing services such as:
    IPTV Video Solutions
    Unified Messaging
    Single Number Service
STB
  Set-top-box providing television and integrated telephony applications

## Slide 3: Project
Create a server to host STB multiplayer game plugins
Design a template game UI for STBs in an APMAX environment
Build a virtual APMAX to simulate future communication protocols.
Convert games to proof-of-concept multiplayer games.

## Slide 4: Sprint Review
Sprint #1
  Initial design of STBMF system
  Learn current Innovative System network communications
Sprint #2
  Refined prototypes of STBMF System (vSTB, vAPMAX, Game Server)
  Designed communication definitions for STBMF
Sprint #3
  Implemented prototypes to test designed communication definitions

## Slide 5: System Design
3 Major Components:
  vSTB
  vAPMAX
  Game Server
Communication:
  UDP
  TCP

## Slide 6: Prototypes
  vSTB
    Scalable module to handle game environment request/response from user
  vAPMAX
    Message handler between vSTB and Game Server
  Game Server
    Process requests from/responses to users on vSTB

## Slide 7: vSTB
Request response
Scalable
Modular
Platform independent
Increased availability

## Slide 8: vAPMAX
Message Handler from vSTB to Game Server

## Slide 9: Game Server
Will manage game resources/instances/stats
Right now: Manages communication
Communication Handler
Receive message
Send response
Data Handler
Process message
  Decrypt
  Read
  Prepare response
  Encrypt
UI Buttons
Send custom, hardcoded messages
Gamer Server
TCP In
TCP Out

## Slide 10: Demo
HERE WE GGOOOOOOO

## Slide 11: Product Backlog
vSTB
  Research Qt Unit Testing
  Create Checkers game as a proof of concept
  Prove out and implement QUiLoader
  Research Dynamic UI
  Refactor existing STB game view/model architecture to meet STBMF requirements
  Create Memory game as a proof of concept
vAPMAX
  Integrate Logger into project and provide basic command line usage to view.
  Unit Testing
  update Reactive Extension package to latest
Game Server
  TCP: connections to APMax, - receiving and sending
  Server: Plugin Interface
  Server: Database
  Server: UI - Stats, Import
  Server: Future - server components, database
  Server: Design: game interface - loading game, playing game
  Server: logger
  Server: Unit Test
  Server: Build template GUI
  Server: Research Server operating systems
  Server: Research Security
  Server: Convert to a service
  Server: Research attaching a GUI to a service using C#

## Slide 12: Questions