## Slide 1: Set Top Box Multiplayer Framework
Team: Plugged-In
Sponsored by: Innovative Systems, L.L.C
Notes: (30 seconds) Introduction – Marshall introduces the team, each person introduces themselves

## Slide 2: Brief Overview and Project Goals
Create a server to host multiplayer game plugins
Design a template game UI for STBs in an APMax environment
Build a virtual APMax to simulate future communication protocols.
Convert games to proof-of-concept multiplayer games.
Notes: David Jarman

## Slide 3: Scope of Project
Proof-of-concept
In house
  Server and games environment will be privately hosted during development
Notes: Scope – 30 seconds
David

## Slide 4: User Stories
No STB software changes after initial release
Client server architecture to host and deliver “plug-in” games
Player vs. Player, Player vs. AI, Single Player
Server hosts game logic, STB host game UI
Support 100s-1000s of users
Secure communication between server and clients
Full unit testing
Notes: User Stories: 1-2 minutes
Kevin

## Slide 5: Design Analysis – STB (client)
Implementation #1
Implementation #2
Base game framework
  Communications
    Command Link
    Protocol Buffers
  Debug Log
  Two game UI engines
    Board games UI
    Card games UI
Individual game framework
  Each game contains its own UI engine
  Games use same communications as Implementation #1
Notes: Marshall

## Slide 6: Design Analysis - Server
Written in C# under .NET 4.5
Windows server environment
  Portable to Azure
SQL database
Facilitates communication between clients
Processes AI for virtual players
Deploys game resources to client
Manages logic for each multiplayer game instance
Notes: David + Kevin

## Slide 7: Initial Architecture
Central server
  Hosts game files
  Connects APMax units
A.I. servers
  Optional – If one server can’t handle all game A.I.
APMax
  Middleware
  Connects the server to each STB
Client
  Set Top Box
Notes: David

## Slide 8: Constraints
Set Top Box
  Low memory
  Can’t use flash storage
  Low powered processor
  Limited bandwidth usage
Server
  Needs to be scalable to 100s or 1000s of users simultaneously connected
Notes: Marshall + Kevin

## Slide 9: Risks
STB firmware updates during development
  Previous project
  Should only affect UI engine on STB
  Contingency Plan
    Update the engine as soon as possible
Changing the game development process
  Could increase game development time
  Might make debugging even more difficult
  Contingency Plan
    Build an error logger into the client engine
    Send crash reports to the server
Notes: Risks, risk analysis, mitigation and contingency plan (2 min)
David

## Slide 10: Sprints
Sprint 1: September 19th – October 3rd
  Deliverables
    Initial design document
    Initial requirements document
  Environment: Setup and Testing
    Meeting with STB team from Mitchell
    Information exchange
  Research
    Dynamically load views on STB
    Sending game state using Protocol Buffers
Sprint 2: October 10th – October 31st
  Begin development

## Slide 11: Backlog Outline
CmdLink Design and Integration
Server Plugin Interface
Research: Server operating systems
Research: Security for the server
Research: UDP vs TCP
Research QML
Server Tests
Server Logic
Server-Game plug in Interface
Server Communication
Prove out and implement QUiLoader
Build Template STB GUI
Implement Virtual APMax
Design CmdLink message formats
Design Protocol Buffer message structure
Notes: Quickly show that we have a backlog, no need to go into great detail here

## Slide 12: Questions?
Notes: Questions (5 mins)
David, Kevin, Marshall